# CMMC-Compliant IT Infrastructure Roadmap (2025–2030)

Prepared for: Management

Prepared by: Xavione Gordon

Date: September 2025

# Overview

This roadmap provides a calendar-style plan from 2025 through 2030 to ensure the IT infrastructure remains CMMC Level 2 compliant. It covers procurement, setup, audit preparation, and refresh cycles for hardware, operating systems, SQL databases, and SolidWorks upgrades.

# Timeline 2025–2030

## 2025

• Procure and deploy new servers (Dell R760 or Lenovo SR650 V3 preferred).
• Install Proxmox VE, Windows Server 2022, SQL Server 2022, and SolidWorks 2025.
• Configure AD, File Server, DHCP/DNS, SQL, SolidWorks PDM, and Web Server.
• Implement backups, VLANs, MFA, and patch management.
• Document System Security Plan (SSP) and Plan of Action & Milestones (POA&M).
• Begin compliance logging (patch logs, access logs).

## 2026

• Apply monthly OS/firmware patches.
• Conduct quarterly vulnerability scans.
• Annual: Review support contracts and policies.
• SolidWorks minor updates (SP versions).
• Prepare for internal compliance review.

## 2027

• Mid-cycle review of infrastructure.
• Expand SSD/HDD if storage usage exceeds 70%.
• Plan budget for SolidWorks upgrade (target 2028).
• Conduct mock audit to test CMMC readiness.
• Annual compliance binder update (SSP, POA&M, patch logs).

## 2028

• Upgrade SolidWorks to 2028 release to stay in supported lifecycle.
• Apply SQL Server cumulative updates.
• Begin planning for hardware refresh if servers are nearing end of support (budget discussions).
• Continue monthly patching, quarterly scans, annual audits.

## 2029

• Review SQL Server version: SQL 2022 still supported (extended support to 2032).
• Annual review of Windows Server 2022 patches (supported to 2031).
• Budget planning for next hardware refresh (expected 2030–2031).
• Annual mock compliance audit.

## 2030

• Begin procurement of next-generation servers (Dell R880 / Lenovo SR670 V4 expected).
• Plan migration of VMs from 2025 servers to new hardware.
• SolidWorks upgrade cycle (2031 version target).
• Conduct CMMC audit with full lifecycle documentation.
• Decommission 2025 servers securely with drive sanitization logs.

# Key Compliance Practices

• Maintain vendor support contracts for firmware and driver updates.
• Apply OS and application patches monthly.
• Run vulnerability scans quarterly.
• Test backup restores quarterly.
• Refresh hardware every 5–7 years, SolidWorks every 3–4 years.
• Keep audit binder current with SSP, POA&M, patch logs, and access logs.